# Project KESTREL — Kickoff Meeting Notes

Date: 9 February 2026 · Location: Gdańsk studio and video call

# Attendees

Mara Lindqvist — Head of Product

Tomasz Wierzbicki — Lead Mechanical Engineer

Aiko Tanaka — Industrial Designer

Daniel Okafor — Sourcing Manager

Priya Raman — Product Marketing

Lucas Moreau — Finance Controller

# Purpose

Kick off development of KESTREL, a compact ergonomic task chair for people who work from small home offices. The product must deliver full-size ergonomics in a smaller footprint, be easy to assemble, and meet the Aldermoor 2027 recycled-content commitment.

# Why now

Online task-chair returns are costly: the market brief attributes 23% of returns to the chair being too big for the space and 12% to assembly problems. Customer service logged 1,840 complaints about chair size in 2025.

# Product targets

| Target | Value | Rationale |
| --- | --- | --- |
| Retail price | USD 349 | Sits in the USD 200–399 band that holds 34% of unit sales (market brief). |
| Unit cost (landed, incl. packaging) | ≤ USD 120 | Keeps gross margin above 60% at USD 349 after channel fees. |
| Base diameter | ≤ 600 mm | Fits a 1.2 m wide desk niche; typical task chairs are 640–700 mm. |
| Seat width | 460–490 mm | Covers the 5th–95th percentile of the target users. |
| Maximum user weight | 125 kg | Matches the heaviest competitor claim in our price band. |
| Recycled content | ≥ 50% by weight | Brand commitment for all 2027 launches; packaging excluded. |
| Shipping carton | ≤ 0.12 m³, single box | Parcel-carrier limit without surcharge. |
| Assembly time | ≤ 10 min, included hex key only | Assembly problems cause 12% of online returns. |
| Seat shell fatigue | ≥ 120,000 cycles | Internal test TP-07. |
| Armrest fatigue | ≥ 60,000 cycles | Internal test TP-12. |
| Launch | Q2 2027 | Aligned with the spring home-office promotion. |

# Decisions

D1: Target segment is home-office workers with rooms under 10 m²; commercial contract seating is out of scope.

D2: Evaluate flip-up armrests as an option; fixed armrests remain the baseline for P1 and P2.

D3: Seat shell material shortlist is PP-GF30 virgin (reference), rPP-50, rPP-100 and PA11-GF bio. Test program TP-07 decides the material.

D4: Planning volume is 5,000 units in year one; all costs are quoted at that volume.

# Risks

R1: Recycled polypropylene may not reach the 120,000-cycle shell fatigue target.

R2: Recycled materials and aluminium could push the unit cost above USD 120.

R3: A smaller base could compromise rear stability; test TP-16 must pass.

# Actions

| Action | Owner | Due |
| --- | --- | --- |
| Run shell material fatigue program TP-07 | Tomasz Wierzbicki | 2026-04-30 |
| Conduct 12 customer interviews | Priya Raman | 2026-05-31 |
| Collect supplier quotes at 5k volume | Daniel Okafor | 2026-07-15 |
| Build P2 prototypes (6 units) | Aiko Tanaka | 2026-07-31 |