# KESTREL Weekly Sync — 20 August 2026

Attendees: Mara Lindqvist, Tomasz Wierzbicki, Daniel Okafor, Priya Raman, Lucas Moreau

# P2 test status

Test report TR-2026-031 is out. Seven of nine tests passed. The armrest cyclic test T5 failed: the zinc bracket KS-204 cracked at 38,500 and 41,200 cycles against a 60,000-cycle target. Assembly time T9 also failed with a mean of 11.6 minutes.

# Armrest options discussed

Option A: keep zinc die-casting, increase the inner radius to R2.0 mm and add a rib.

Option B: switch the bracket to stamped steel from a new supplier (Stahlform).

Option C: replace fixed armrests with a flip-up armrest assembly from Mechanika.

# Positions

Lucas Moreau (Finance): any option must keep the landed unit cost at or below USD 120 at the 5,000-unit volume. He asked Sourcing for costed configurations before the design review.

Priya Raman (Marketing): prefers Option C because 5 of 12 interviewees complained about armrests hitting the desk.

Tomasz Wierzbicki (Engineering): Option A does not address the casting porosity seen in the failure analysis; Option B removes both suspected causes.

Daniel Okafor (Sourcing): the current BOM misses the 50% recycled-content target; Mechanika offers an EcoLine mechanism with 70% recycled steel at a higher price.

# Decision

No decision taken. Decision deferred to the P2 design review on 27 August 2026.